## Slide 1: [Project name]
Project kick-off
[TEAM / ORGANISATION]
[Date] [Sponsor] [Project lead]
Notes: Replace project, organisation, sponsor, lead and date. This original project kick-off template includes project-definition, governance, timeline and decision layouts.

## Slide 2: Kick-off outcomes
MEETING PURPOSE
[Company / project name]
02
[The decisions and shared understanding this meeting should produce]
01
Purpose and scope
[A shared view of the problem and boundaries]
02
Delivery plan
[Milestones, dependencies and success measures]
03
Ways of working
[Owners, decisions and the first commitments]
Notes: Use the meeting to confirm decisions, not just review information. Replace the prompts with outcomes specific to this project.

## Slide 3: Project purpose
CONTEXT
[Company / project name]
03
[The problem, opportunity or obligation that makes the project necessary]
[What changes
when we succeed]
Current situation
[Describe the evidence and constraint.]
Desired outcome
[Describe who benefits and how.]
Notes: State the reason for doing the project. Connect the proposed outcome to evidence and identify who will benefit. Do not confuse a deliverable with an outcome.

## Slide 4: Objectives and success measures
SUCCESS CRITERIA
[Company / project name]
04
Objective | Measure | Baseline | Target / date
[Objective 1] | [Metric and definition] | [Value] | [Value / date]
[Objective 2] | [Metric and definition] | [Value] | [Value / date]
[Objective 3] | [Metric and definition] | [Value] | [Value / date]
[Quality constraint] | [Acceptance condition] | [Current state] | [Threshold / date]
Measurement owner: [Name / role] Review frequency: [Cadence]
Notes: Agree a definition, baseline, target and date for every metric. Use qualitative acceptance criteria where numeric metrics would misrepresent success.

## Slide 5: Scope and boundaries
SCOPE
[Company / project name]
05
Included
[Deliverable or capability]
[Audience / geography]
[Systems and processes]
Outside this phase
[Deferred capability]
[Excluded users or locations]
[Assumed external service]
Scope changes require [approver] and an agreed effect on time, cost and quality.
Notes: Replace every boundary with a project-specific item. Treat excluded scope as an explicit agreement. Keep the approval rule aligned with governance.

## Slide 6: Deliverables and acceptance
OUTPUTS
[Company / project name]
06
[What the project will hand over, and who decides it is complete]
Deliverable | Acceptance evidence | Approver | Due date
[Deliverable 1] | [Test / review / measurable threshold] | [Role] | [Date]
[Deliverable 2] | [Test / review / measurable threshold] | [Role] | [Date]
[Deliverable 3] | [Test / review / measurable threshold] | [Role] | [Date]
[Handover package] | [Support, training and documentation] | [Role] | [Date]
Definition of complete: [A short condition that applies to every deliverable]
Notes: State the evidence needed for acceptance and the accountable approver. Replace due dates and align them with the delivery roadmap.

## Slide 7: Delivery roadmap
TIMELINE
[Company / project name]
07
[A phase plan with decision points and dependencies]
Workstream | Weeks 1–2 | Weeks 3–4 | Weeks 5–6 | Weeks 7–8
Discovery | [Research] | [Decision] |  | 
Design |  | [Prototype] | [Review] | 
Build |  |  | [Build] | [Test]
Launch |  |  |  | [Handover]
Illustrative schedule. Replace phase labels, dates and sequencing
Critical dependency: [External decision, resource or delivery]
Notes: This is an illustrative 8-week schedule, not a commitment. Edit the native table to set real phases, dates and dependencies. Add a decision or approval gate at the end of each phase.

## Slide 8: Roles and decisions
GOVERNANCE
[Company / project name]
08
[One accountable owner for each major decision or output]
Responsibility | Sponsor | Project lead | Delivery team | Business owner
Scope and budget | A | R | C | C
Build and test | I | A | R | C
Acceptance | I | R | C | A
Go-live decision | A | R | C | C
R = Responsible A = Accountable C = Consulted I = Informed
Illustrative assignments. Replace roles and confirm ownership
Notes: The RACI matrix uses illustrative assignments. Replace roles with named owners and confirm each decision has one accountable role. Adjust governance to the actual organisation.

## Slide 9: Risks and responses
RISK REGISTER
[Company / project name]
09
Risk / trigger | Effect | Response | Owner
[Risk 1 and trigger] | [Time / cost / quality] | [Preventive action] | [Name]
[Risk 2 and trigger] | [Time / cost / quality] | [Contingency action] | [Name]
[Risk 3 and trigger] | [Time / cost / quality] | [Monitoring action] | [Name]
Escalation threshold
[The condition requiring sponsor involvement]
Review cadence
[When the team reviews risks]
Notes: Describe causes or triggers, not vague risk labels. Assign an owner and a specific response. The team should maintain a live register outside the presentation.

## Slide 10: Dependencies and assumptions
DEPENDENCIES
[Company / project name]
10
Item | Needed by | Owner | Confirmation
[External input / service] | [Date] | [Name] | [Status / evidence]
[Access / environment] | [Date] | [Name] | [Status / evidence]
[Decision / approval] | [Date] | [Name] | [Status / evidence]
[Key assumption] | [Validation date] | [Name] | [How to verify]
[The dependency most likely to affect the critical path]
Notes: Distinguish confirmed dependencies from assumptions. Give unverified assumptions a date and method for validation.

## Slide 11: Ways of working
COMMUNICATION
[Company / project name]
11
Forum / channel | Purpose | Frequency | Owner
[Delivery meeting] | [Progress and blockers] | [Cadence] | [Name]
[Sponsor review] | [Decisions and changes] | [Cadence] | [Name]
[Working channel] | [Day-to-day coordination] | [Response time] | [Name]
[Project record] | [Plans, decisions and evidence] | [Update rule] | [Name]
Decision log: [Location] Working hours: [Time zone / overlap]
Notes: Specify where the authoritative plan and decisions live. Include time-zone expectations and response times for distributed teams.

## Slide 12: First commitments
NEXT STEPS
[Company / project name]
12
[The actions the team agrees before the meeting closes]
Action | Owner | Due | Evidence of completion
[First action] | [Name] | [Date] | [Link or acceptance evidence]
[Second action] | [Name] | [Date] | [Link or acceptance evidence]
[Third action] | [Name] | [Date] | [Link or acceptance evidence]
Next checkpoint: [Date and purpose]
Notes: Confirm owners and due dates aloud. Close the meeting by restating unresolved decisions and the next checkpoint.

## Slide 13: Decisions and open questions
DISCUSSION
[Company / project name]
13
Decisions agreed
[Decision, approver and date]
[Decision, approver and date]
Questions to resolve
[Question, owner and deadline]
[Question, owner and deadline]
Notes: Use this slide during the live discussion. Record decisions separately from open questions and transfer both into the project record.

## Slide 14: Style guide
TEMPLATE REFERENCE
[Company / project name]
14
Type
DejaVu Sans
Cover 63–65 pt bold
Slide title 34.5 pt bold
Body 17–20 pt
Tables 14–16.5 pt
Notes 10.5–13.5 pt
Background
#F7F9F6
Text
#173A46
Primary
#216B88
Secondary
#529083
Highlight
#E9C46A
Replacing content
Replace bracketed fields. Duplicate a sample slide or choose a saved layout. Edit chart values through Edit Data.
Notes: Template guidance: the deck uses native text, shapes, tables and charts. Five reusable PowerPoint layouts are included. Install the supplied unmodified DejaVu fonts for consistent typography. All sample numbers are illustrative. Replace every bracketed field and example before external use. Theme colors use PowerPoint theme tokens. No source-deck media, logos, prose, or masters were included.